## Slide 1: Agentic Agile Playbook
Reimagining Agile Delivery with Agentic AI

## Slide 2: Reimagining Agility: The Agentic Agile Way
Project Backlog
Sprint Backlog
Agent Configuration
Agent + Human Backlog
Sprint Goal
24 hrs
Project Delivery
Project Planning
Sprint Planning
Sprint Review
Sprint Retrospective
Traditional Scrum
Agentic Scrum
Daily Scrum
Agentic Agile Framework
Agent Lifecycle Management
Agent Onboarding from repository
Configuration & Tuning
Performance Management
Monitoring & Governance
Agent Offboarding
Code
Test
Refactor
Project Vision
Agentic Sprint
Human Sprint

## Slide 3: Traditional vs Agentic Agile
Delivery Model
Follows a single-stream Scrum or Kanban-based iterative cycle.
Dual-stream delivery: one for human-led tasks and one for agent-driven execution.
Scrum Composition
Project Phases
Development Life Cycle
Workflow Execution
Measurement & Metrics
Pricing Model
Repository Structure
Extended Scrum: Includes "AVA+ AI engineer" and "Agentic SME" roles to manage agent lifecycle, tuning, and optimization
Discovery & design phase + Configuration & Tuning phase to personalize and optimize agents before and during deployment.
Combination of Agent Development Lifecycle (ADLC) and SDLC, supporting agent evolution, reusability, and autonomy.
Agentic Workflow: Includes autonomous agent triggers, decision loops, and human-agent collaboration checkpoints.
Includes Digital Work Quotient (DWQ): measuring agent performance, effectiveness, contribution to velocity, and ROI.
Value-based pricing: Evaluates outcome value. Includes Rate Cards for Agents, similar to those for human roles.
Customizable Core Repositories of Agents: with reusable prompts, workflows, persona definitions, and fine-tuning data.
Roles include Scrum Master, Product Owner, and Development Team.
Phases typically include Planning, Development, Testing, Deployment, and Maintenance.
Software Development Life Cycle (SDLC) guides human-centric application development.
Linear or iterative human-led workflow.
Velocity, burndown, defect density, story completion.
Cost-based pricing linked to human effort (e.g., hourly, fixed bid).
Centralized code and artifact repositories for human-developed components
Traditional Agile
Agentic Agile

## Slide 4: Agentic Delivery Model
1. Discovery/ Assessment
2. AVA+ Setup & Configuration
4. Project Execution
6. Governance
7. Change Management
Work breakdown structure
Mapping Agent vs Human-in-Loop
Installation
Configuration & Tuning
Dataset Preparation
Improve Agent performance
Governance & Privacy
Security Compliance
Ethical Standards
Auditability & Traceability
Access Control & Role Management
Cost Transparency & TCO Governance
Security, Ethics & Compliance Guardrails
Simulation & Resilience Testing
W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 | W17 | W18 | W19 | W20
Upskilling /Ascender 2.0
3. Program Management
Development Studio
Data Studio
Quality Studio
Platform Ops Studio
5. Agent Lifecycle Management

## Slide 5
Iterations | Discovery | AVA+ setup | Program Management | Project Execution | Agent Lifecycle Management | Governance
Project 1 | 2 weeks | 4 weeks | 9 weeks | 9 weeks | 9 weeks | 8 weeks
Project 2 |  |  |  |  |  | 
Project 3 |  |  |  |  |  | 
Project 4 |  |  |  |  |  | 
Project n |  |  |  |  |  | 
Continuous Improvement through Agentic Agile Execution
Initial setup and configuration demand time, but it’s a one-time investment.
Once agents are configured, 80% of delivery becomes plug & play.
Agentic Agile promotes lean software development by reducing waste and maximizing automation.
Every project trains agents further, accelerating execution and enhancing quality in subsequent projects.
Agent maturity compounds efficiency — evolving from basic automation to intelligent, autonomous delivery.
Key Highlights

## Slide 6: 1. Discovery/Assessment
Initiation & Context Setup
Process Walkthrough
Task Breakdown (WBS)
Task Classification
Estimation & Prioritization
Handover
Approved discovery pack
Approved discovery pack
Approved discovery pack
Approved discovery pack
Approved discovery pack
Approved discovery pack
Understand project goals & scope
Gather client documentation, BRDs, and process maps
Conduct walkthrough sessions with SMEs
Capture existing workflows & touchpoints
Finalize agents and sprint-level epics for development handover
Present final Discovery outputs to development stakeholders
Decompose processes into manageable WBS items
Break down processes into atomic, automatable tasks
For each WBS task: Match tasks to existing agents, Log gaps where agents need to be built, Confirm human-led steps
Estimate effort for Agent reuse, Agent build time, Human effort (where needed)
Prioritize based on impact and feasibility
High-level WBS, Effort Estimation, Task classification mapping (MAVCA Framework)

## Slide 7: 2. AVA+ Implementation Steps - WIP
Cloud Setup
for Azure Open AI Configurations
Database & Tables creation
for transactions and analytics
Initial Data Load
of prompt templates and other benchmarked configurations
API apps deployment
for DA and admin app containers & clusters setup
Webapps Deployment
for DA UI and admin UI app containers & clusters setup
Prompt engineering
for creating contextual prompt templates
Contextual Engineering
  Setting up of vector datastore
  Batch program for initial load of domain/code data embeddings into vector datastores
  Indexer creation for periodical data updates
  API for contextual data retrieval
Prompt tuning
  by creating code snippets for prompt augmentation
Validation
of results for accuracy
1
2
3
4
5
6
7
8
9
Installation
Configuration & tuning
Notes: Installation
  Infrastructure setup
  Initial Data load
  APIs and Web Application Deployment
Configuration & Tuning
  Prompt Engineering
  Contextual Engineering
  Prompt tuning
  Validation

## Slide 8: 3. Key Tenets for Program Management
Key Tenets
Starts low and scales with maturity, tracked through increasing agent-to-human task ratios and deeper automation across processes.
Digital Worker Quotient
Targeted upskilling in prompt design, oversight, and human-agent collaboration. Developing AI-literate roles and embedding human-in-the-loop best practices
Agentic AI Competent Workforce
Developing co-creative models where agents act as autonomous peers. Pair Programming to Peer Programming: Transition from human-agent collaboration (pair) to agent-agent and agent-human co-creation (peer).
Parallelism
Regular evaluation and fine-tuning of agents based on task success rates, speed, and adaptability
Continuous Improvement in Agent Efficacy & Efficiency
Structured Agent Onboarding, Performance Monitoring and Management and Agent Offboarding
Agent Lifecycle Management
Establishing Integrated Governance, Security, and Compliance.
Robust Governance Framework

## Slide 9: 4. Project Execution
4.1 Planning
4.2 Requirement Gatherings
4.3 Architecture
4.4 Design
4.7 Development
4.6 Testing
4.5 Deployment & Rollout
Delivery Model Process
Delivery model template: Process_Set.xlsx
Core Pillars of Delivery Model
Agent First Approach
Continuous Improvement
Human creativity
Co-engineering with Client
Scalable Standardization with Autonomy
Delivery Dashboard: Delivery Dashboard

## Slide 10: 4.1 Planning
Estimation
Project Kick-Off
Prepare Project Plan
Identify Risks
Review SOW
Task
Agentic AI Task
Break down agentic components, LLM/API cost, tuning cycles, evaluation effort
Align on agentic goals, onboard team, define architecture and governance
Build agent-aware WBS, sprint structure, release planning
Document risks like hallucination, explainability, API dependency
Ensure scope covers agentic design, ownership, legal & operational risks
Identify all deliverables, define the technical approach, refine and validate estimates, prepare the financial plan, and plan sprints, releases, and associated activities.
Identify risks, assess their probability and impact, and develop preventive, corrective, mitigation, and contingency plans.
Review client contracts, prepare partner contracts (if applicable), and raise the work order.
Effort, cost, and resources are estimated and validated.
Project goals, roles, and timelines are officially established and communicated.
Responsible:
Accountable:
Informed:
Consulted:

## Slide 11
Workstream | Sub-Workstream | Granular Task Definition | Agent Autonomy Level (Fully / Partially / Human) | Agent Readiness & Availability | Planned Action | Agent-Human Collaboration Activities
AVA+ Setup & Configuration | AVA+ Installation |  |  | NA |  | 
 | AVA+ Configuration and Tuning |  |  | NA |  | 
Initial Project Setup and Access Requests |  |  |  | NA |  | 
Consumer Linking | ConsumerDB Development | Database Schema Design |  | No | Develop schema builder Agent: Generate DB Schema and data model based on the ConsumerDB requirements - Idendify Entity for Consumer DB - Define attributes - Choose unique identifiers for each entity - Establish relationship - Create Tables as required to support consumer activity - Implement Data Relationship - Test and refine as required for optimum working | Define purpose of agent Tools and Framework Identification Plan Architecture Plan Data
 |  | Database Implementation (RDS OracleDB) |  | No | Generate DDL SQL statements for the tables in the ConsumerDB | 
 |  | Validations and other Manual efforts |  | NA | Perform validations and make any manual changes required to complete the implementation of ConsumerDB | 
Sample Artefact - Work Breakdown Structure

## Slide 12: Sample Artefact - Estimation Model

## Slide 13: Sample Artefact - Value Based Pricing - Estimation Model (1/2)
Value-Based Pricing Using Digital Quotient (DQ)
Assumed Work Scenario
(Baseline for Comparison)
Activities | Efforts (hrs)
Total Workload units | 100
Human Effort required | 60
Agents Allocated units | 40
Configuration & Tuning | 10
Validation efforts | 5
Agent Runtime | 1
Option A: Cost-Based Pricing
Option B: Value-Based Pricing Using Digital Quotient (DQ)
Platform Cost (Fixed Fee):
One time cost for Platform
Resource-Based Billing: Human hours billed using standard rate cards
Agent Usage Cost
76hrs as per rate card
Value-Based Fee:
  Assigning Rate card for Agents
  Tied to DQ bracket
  Adjusted based on performance guarantees (SLAs tied to agent efficacy)
  76-100 hrs as per rate card based on value-based pricing
Digital Work Quotient (DQ)
DQ = Total Work Hours Saved / Net Value added to Client
= 40 hrs saved / 16 hrs value =2.5
Zone of Value: 1 -2.5
Pricing Models
Pros
Cons
Predictable revenue through fixed fees and hourly billing.
Easy for clients to understand and align with existing contracts.
Clear visibility into where time and cost are spent.
High upfront cost can deter new or smaller clients.
Doesn't reward efficiency or automation.
Harder to show the business value beyond effort.
Revenue can fluctuate based on outcomes.
Requires client education on how value and savings are calculated.
We bear the platform cost internally, reducing short-term recovery.
More benefits when agents is optimized to max
Aligns pricing directly with results delivered to the client.
Flexible margins based on how much value agents create.
Easier for clients to adopt with no upfront platform charges.
Estimates_Shiftkey_OnetoX-Migration.xlsx

## Slide 14: Detailed Baselining of Key Metrics - Capturing Agentic Impact on Client Success - Value based pricing - Estimation Model (2/2)
Revenue Uplift Potential
Projected revenue growth post-implementation
Percentage increase in revenue generated per new feature/service
Average revenue per user (ARPU) increase
Incremental revenue attributed to solution adoption
Market Share Growth
Percentage change in client’s market share
Increase in customer base size or segments served
Growth in share of client’s product/service compared to competitors
Customer Acquisition Acceleration
Time reduction in customer onboarding
Percentage increase in new customer acquisition rate
Cost per acquisition (CPA) changes post-deployment
Increase in lead conversion rate or sales cycle speed
Customer Retention & Loyalty
Customer lifetime value (CLTV) improvement
Reduction in churn rate post-implementation
Frequency of repeat transactions or contract renewals
Increase in Net Promoter Score (NPS) and customer loyalty indices
Expansion into New Markets or Segments
Time to enter a new market using solution-enabled capabilities
Percentage of revenue from new markets or customer segments
Increase in service adaptability to diverse markets
Cross-Selling and Upselling Opportunities
Revenue from cross-selling or upselling
Increase in average order value per transaction
Growth in attach rates (add-ons or complementary offerings)
Enhanced Customer Experience Metrics
Improvements in customer satisfaction (CSAT) or experience scores
Average response time for customer support (faster response due to solution)
Reduction in user complaints or issue tickets
Revenue & Business Value Metrics: Top-line Business Value Improvements
Notes: Revenue & Business Value Metrics
Revenue Uplift Potential
  Projected revenue growth post-implementation
  Percentage increase in revenue generated per new feature/service
  Average revenue per user (ARPU) increase
  Incremental revenue attributed to solution adoption
Market Share Growth
  Percentage change in client’s market share
  Increase in customer base size or segments served
  Growth in share of client’s product/service compared to competitors
Customer Acquisition Acceleration
  Time reduction in customer onboarding
  Percentage increase in new customer acquisition rate
  Cost per acquisition (CPA) changes post-deployment
  Increase in lead conversion rate or sales cycle speed
Customer Retention & Loyalty
  Customer lifetime value (CLTV) improvement
  Reduction in churn rate post-implementation
  Frequency of repeat transactions or contract renewals
  Increase in Net Promoter Score (NPS) and customer loyalty indices
Expansion into New Markets or Segments
  Time to enter a new market using solution-enabled capabilities
  Percentage of revenue from new markets or customer segments
  Increase in service adaptability to diverse markets
Cross-Selling and Upselling Opportunities
  Revenue from cross-sold or upsold products/services
  Increase in average order value per transaction
  Growth in attach rates (add-ons or complementary offerings)
Enhanced Customer Experience Metrics
  Improvements in customer satisfaction (CSAT) or experience scores
  Average response time for customer support (faster response due to solution)
  Reduction in user complaints or issue tickets

## Slide 15: 4.2 Requirements Gathering
Task
Agentic AI Task
Research stakeholders, define goals, and capture current business processes.
Set Requirements Context
Develop Requirements
Estimation & Prioritization
Story Elaboration
Define NFRs
Verify Requirements
Document Project Benefits
Manage Changes to Requirements
Manage & Update Release Cycles
Define business and enabler EPICs and features.
Create and review user and enabler stories, features, EPICs, and acceptance criteria.
Analyze NFRs and create a design review checklist.
Create Targeted Benefits from Project Implementation
Capture and review requirement changes, analyze impacts, maintain traceability.
Define, evaluate, update release cycles by priority, and secure client signoff.
Estimate and size features and EPICs, then conduct a checkpoint review.
Validate project outputs against requirements, update as needed, and obtain client signoff.
Detail agent workflows, APIs, and domain knowledge needs
Align Agent goals with business and governance context
Estimate AI dev effort, prioritize high-impact stories
Decompose agent requirements into clear, testable user stories
Specify AI-specific NFRs
Articulate measurable improvements from agentic AI
Implement requirement traceability through agent test results
Establish agile change control for evolving agent logic and workflows
Incremental releases to gradually enhance agent autonomy and capabilities
Responsible:
Accountable:
Informed:
Consulted:

## Slide 16: 4.3 Architecture
Current State Assessment
To Be Architecture Solution
Architecture Excellence
Task
Agentic AI Task
Evaluate AI ecosystem readiness – including data, models, infrastructure, DevOps/MLOps, and NFR benchmarks
Design, evaluate, and validate the AI architecture—covering tools, frameworks, PoCs, deployment strategies, and migration readiness
Conduct AI-specific architecture and technology audits focused on fairness, explainability, and tool/framework validation
Conduct comprehensive architecture and technology audits to ensure alignment with enterprise standards and readiness
Perform end-to-end assessment of the current enterprise architecture, including systems, applications, code, data, infrastructure, processes, org structure, analytics, and NFRs
Define and validate the future-state architecture, including strategy, evaluations, prototyping, migration, and target models across solution, data, infra, and NFRs
Responsible:
Accountable:
Informed:
Consulted:

## Slide 17: 4.4 Design
Software Solution Design
UX and UI Design
Testing Design
Design Review
Test & Usability Strategy
Task
Agentic AI Task
Design end-to-end AI solutions covering use cases, model architecture, data pipelines, integrations, and performance/security requirements
Create adaptive, context-aware user interfaces that respond in real time to AI decisions and user behavior, ensuring accessibility, clarity, and impactful AI insights
Design test data and strategies for validating AI models, including adversarial and bias testing
Review AI designs for traceability, feasibility, and NFR compliance
Develop and execute end-to-end testing and usability evaluation strategies with adaptive, autonomous decision-making to optimize system performance and user experience
Implement a unified automated testing strategy encompassing data generation, security and performance planning, scenario creation, and test automation
Ensure requirement traceability, functional feasibility, and coverage of non-functional requirements (NFRs)
Conduct comprehensive functional and non-functional testing (including UAT) and define, review, and refine usability and A/B testing strategies
Develop comprehensive solution design encompassing use cases, high-level architecture, data models, integration, performance, and security
Create static interface designs including layout, visual hierarchy, and components aligned with brand guidelines and accessibility compliance
Responsible:
Accountable:
Informed:
Consulted:

## Slide 18: 4.5 Development
Knowledge Acquisition/
Transition
Story Grooming
Development Environment Setup
Unit Testing
Create Database, Tables
Task
Agentic AI Task
Use AI agents to summarize documentation and prior project artifacts Extract key patterns and anomalies from logs or code
Create interactive Q&A bots for onboarding new team members
Provision preconfigured notebooks with ML libraries (Jupyter, VS Code) Auto-install SDKs, dependencies using AI agents Setup experiment tracking via MLOps tools
Auto-generate test cases using LLM-based tools Perform mutation testing to validate robustness Use model explainability agents to test edge cases
Use AI agents to optimize schema based on access patterns - Auto-detect data type inconsistencies or missing values - Generate synthetic data for sparsely populated columns
Set up code repositories and versioning Configure IDEs, plugins, and local dev tools Provision AI dev environments (cloud or on-prem)
Write test cases for model components Validate preprocessing logic Test inference APIs
Design logical and physical schemas - Implement feature stores or versioned datasets - Define access controls and backup plans
Transfer functional and technical knowledge from previous team/stakeholders Understand AI-specific tools, data sources, frameworks Document architectural and design decisions
Break down epics into granular stories Define story-level acceptance criteria Align stories to AI lifecycle stages (e.g., data prep, modeling) Identify dependencies and efforts
Responsible:
Accountable:
Informed:
Consulted:
Auto-generate backlog stories from high-level requirements using LLMs Use AI co-pilots to assist in story estimation and tagging Auto-link stories to models/datasets for traceability

## Slide 19: Development (Contd.)
Validating Coding Standards
Conduct Dynamic Code Analysis
Integrate Security Testing along with DevOps
Code Profiling
Delivery Excellence
Task
Agentic AI Task
Simulate input edge cases for AI scripts Detect unstable model behavior in production-like setups
Leverage AI security agents to monitor API behavior for anomalies - Validate token access and data encryption policies - Auto-trigger remediation tasks
Use AI profilers to identify slow ML pipeline stages - Recommend optimization techniques (e.g., quantization, batching) - Auto-generate performance & reports
Maintain design-to-model traceability and conduct peer and lead reviews for AI deliverables
Scan for vulnerabilities in dependencies - Ensure secure model endpoints - Integrate security scans into CI/CD
Analyze performance bottlenecks - Measure memory, CPU, GPU usage - Optimize training/inference performance
Ensure end-to-end traceability from design to code through peer and lead reviews
Check adherence to coding guidelines Enforce naming conventions and modularity
Execute code to identify runtime errors Track memory leaks, performance issues
Responsible:
Accountable:
Informed:
Consulted:
Auto-generate backlog stories from high-level requirements using LLMs Use AI co-pilots to assist in story estimation and tagging Auto-link stories to models/datasets for traceability

## Slide 20: 4.6 Testing
Execute Functional Test Cases for stories
Track Defects
Defect Retests
Execute Dynamic Security Testing
Security Testing sign off
Task
Agentic AI Task
Run AI model tests with defined test datasets Auto-validate feature flags, model predictions Generate defect reports using test agents
Auto-triage defects based on severity using NLP Suggest likely root causes via log analysis agents
Auto-run impacted tests Validate AI model changes using version comparison agents
Test AI APIs for adversarial inputs Validate access control for model endpoints
Use AI to generate evidence logs of passed security tests Ensure drift from baseline security profiles is zero
Retest resolved defects Ensure no regression introduced
Simulate real-world attacks Validate security under load
Final review and approval of security posture
Validate implemented features against acceptance criteria Check API responses, UIs, and workflows
Log issues found during testing Categorize and prioritize defects
Responsible:
Accountable:
Informed:
Consulted:

## Slide 21: Testing (Contd.)
Execute Multie Device Testing
User Acceptance Testing of Feature
Execute Regression Testing
Performance Testing sign off
Performance Usability Testing
Task
Agentic AI Task
Ensure AI model inputs/outputs are mobile-optimized Test AI widgets (e.g., autocomplete, voice) on devices
Assist users with AI-generated guidance or tooltips Capture qualitative feedback using sentiment analysis
Run baseline and updated AI model comparisons Auto-flag prediction drift or dropped metrics
Generate AI performance comparison dashboards Summarize load test outcomes using intelligent agents
Run voice-of-customer analysis on AI feature usage Monitor user interactions and intent understanding
Ensure new code doesn’t break existing functionality
Final approval of performance test results
Execute usability testing Gather end-user experience data
Validate experience on phones, tablets, desktops
Validate new feature sets Confirm alignment with business goals
Responsible:
Accountable:
Informed:
Consulted:

## Slide 22: 4.7 Deployment and Rollout
Deployment Architecture
Setup Health & Monitoring
Data Readiness
Packaging
Release Management
Task
Agentic AI Task
Refine architecture for AI model deployment (e.g., containerization).
Define monitoring metrics for AI models (e.g., drift detection, accuracy tracking)
u
Migrate and validate training and inference data
Enable autonomous deployment and validation of AI systems, including package definition, script execution, release documentation, and issue tracking
Plan AI model releases and rollback procedures
Migrate, create, and validate data for accurate and complete system integration
Prepare, validate, and document the installation and release process, ensuring final checks and issue communication
Plan and execute system release, integration, and rollback procedures with validated builds and deployments
Refine Deployment Architecture
Establish monitoring and alerting infrastructure with defined SLAs for proactive system oversight
Responsible:
Accountable:
Informed:
Consulted:

## Slide 23: Deployment and Rollout (Contd.)
Test Deployment & Sign-Off
Operational Readiness
Performance & NFR Benchmarking
Manage Beta Testing
Task
Agentic AI Task
Autonomously validate deployment quality and environment readiness through AI-driven checks and delivery verification
Transition AI systems to production and plan post-implementation support
Autonomously perform system behavior analysis, including load, performance, and NFR tracking, using AI-driven monitoring and optimization
Autonomously manage beta testing lifecycle—recruit testers, analyze feedback, triage defects, and update the product backlog with AI-driven insights
Conduct final system behavior checks, including load, performance, and other non-functional requirements (NFR) tracking
Plan and manage beta testing, including tester recruitment, defect triage, feedback collection, and backlog updates
Ensure quality assurance through delivery verification, environment validation, and deployment sanity checks
Plan and manage the transition, post-implementation support, resources, environments, and operations for smooth handover
Responsible:
Accountable:
Informed:
Consulted:

## Slide 24: 5. Agent Lifecycle Management
1. Onboarding
2. Domain Configuration
3. Monitoring & Maintenance
4. Dashboard & Reporting
5. Offboarding
Approved discovery pack
Approved discovery pack
Approved discovery pack
Approved discovery pack
Approved discovery pack
Define agent purpose & scope, Workflow triggers and escalation points
Assign owner & stakeholders
Select knowledge sources
Configure RBAC
Register in repository
Map domain-specific terminology and intents
Link to compliance or policy guidelines
Configure fallback/escalation paths
Set up basic monitoring (latency, accuracy, usage)
Collect and triage feedback
Periodic prompt tuning and data source updates
Schedule evaluations and Version control
Show key metrics (success rate, issues resolved)
Summarize user interactions & satisfaction score
Provide compliance status
Initiate deactivation
Archive knowledge & configs
Remove access tokens
Update dashboard and repository
Governance
Policy & Compliance Management: Adherence to data privacy (e.g., PII), security, and ethical AI policies
Access Control & Role Management (RBAC): Defines who can create, configure, monitor, or retire agents
Auditability & Traceability: Logs of agent changes, decisions, interactions, and performance metrics
Risk & Performance Oversight

## Slide 25: Sample Artefact - Metrics for Measuring Agentic Agile - WIP
Agent Performance Metrics
Adoption & Collaboration Metrics
Value & Impact Metrics
Category
Metrics
How to measure
Cycle Time Reduction (%)
Decision Accuracy Rate
Agent Uptime / Availability
Agent Reusability Index
Agent Adoption Rate
Human-Agent Agreement Rate
Digital Work Quotient (DWQ)
Backlog Burndown Rate (Agent-Adjusted)
Measures efficiency gained through agent involvement compared to traditional execution
Percentage of agent-generated outputs that align with expected or validated outcomes.
Time agents are actively running and available for tasks, indicating reliability.
Measures how often agents are reused across sprints or projects (reusability = scalability).
% of tasks transitioned from manual to agent-driven execution.
Frequency of alignment between agent recommendations and human decisions.
Ratio of digital work performed by agents to the total value delivered.
Rate at which agent-contributed outputs help reduce sprint or program backlog.

## Slide 26: 6. Governance Framework for Agent First Delivery Model
  Mandate TCO modeling across Agentic AI use cases
  Include tokens, memory, orchestration, observability, APIs, staffing
Require vendors to disclose Agent steps and retry logic; orchestration cost overhead; and model capacity and provisioning charges
  Treat Agents as digital workforce units - Establish SLAs, version control, and audit trails
  Log every decision and token for full traceability
  Use observability platforms (e.g., LangSmith, PromptLayer) to track agent actions and performance metrics
  Implement role-based access controls (RBAC) and data masking
  Enforce prompt injection defenses and toxicity/hallucination detection using moderation APIs and human-in-the-loop (HITL) systems
  Align with GDPR, HIPAA, or other similar industry-specific compliance standards
  Establish pre-deployment security testing for loops, misuse, and malicious prompts
  Simulate worst-case usage scenarios to test infrastructure resilience
  Schedule regression testing post-updates to prevent unexpected behavior
Cost Transparency & TCO Governance
Operational Controls & Auditability
Security, Ethics & Compliance Guardrails
Simulation & Resilience Testing

## Slide 27: Sample Artefact - Key Governance Tenets for Scaling Agentic Delivery Model
Key Tenets
Establish uniform, reusable agent libraries tailored to each technology circle to drive consistency and reusability.
Standardized Agent Repositories Across Circles
Separate parallel teams for agent creation, configuration, and tuning to avoid delivery bottlenecks and accelerate time-to-value.
Dedicated Tracks for Agent Development and Project Delivery
Implement a centralized system to track agent efficiency, autonomy, and impact on project KPIs.
Agent Performance Measurement Dashboard
Redesign project team structures to include agent coaches, AI workflow owners, and reduced operational headcount over time.
Revised Delivery Team Pyramid for Agentic Model
Reduce setup, configuration, and tuning timelines to expand the model’s applicability to short-cycle projects
Optimize for Shorter Engagements
Achieve long-term efficiency by continuously improving agent performance, enabling leaner human involvement.
Resource Ramp-Down Through Agent Maturity

## Slide 28: Delivery Bootcamp for Embedding Agentic Agile (1 day training program)
Agenda & Owners breakdown:

## Slide 29: 6. Change Management - Aligning to Agentic AI – Ascender 2.0
Knowledge
AI fundamentals
Prompt engineering basics
Emerging AI trend familiarity
Functional expertise
Skills
Prompt crafting & iteration
Critical thinking
Information evaluation
Adaptive learning
Problem solving & decision making
Communication & clarity
Behaviours
AI champion mindset
Strategic curiosity
Openness to experimentation
Quick learning and adaptability
Continuous learner
Cross-functional collaboration
Awareness of industry use case and business applications of AI
Human-AI collaboration concepts
Long-term vision and future-ready thinking
Ethical conduct
Innovation & ideation
Digital collaboration
Digital tools fluency
Responsible & ethical AI use
In Agentic Agile, Human associates need to showcase these Knowledge, Skills & Behaviour.
On top these initiative, we are working bootcamp to provide insights & training

## Slide 30: Circle-wise Artefacts (WIP)
QE - Agentic Estimation Template.xlsx
Assessment Questionnaire 1.xlsx
Ascendion - Agentic QE.pptx
QE Agent Repository plan.pptx
Agent List - Internal Environment.xlsx
Data Agent Repository.pptx
Agentic AI code migration flow.pptx
Data Modernization-WIP.pptx
Legacy Modernization - Sales-level demo.pptx
PE Agent repository plan.pptx
Agentic AI Catalog
Platform Operations - GTM Deck 2025.pptx
Platform Operation-Agentic plan.pptx
MAVCA_Agentic Maturity Fitment Exercise AVA+ 2.pptx
Experience_Fireside_Chat.pptx
EE-Agent categorization.pptx
Data & Insights
Platform Operations
Quality Engineering
Platform Engineering
Experience Engineering
AI & Data Science

## Slide 32
Workstream | Sub-Workstream | Granular Task Definition | Agent Autonomy Level (Fully / Partially / Human) | Agent Readiness & Availability | Planned Action | Agent-Human Collaboration Activities
AVA+ setup & Configuration | AVA+ Installation |  |  | NA |  | 
 | AVA+ Configuration and Tuning |  |  | NA |  | 
Initial Project Setup and Access Requests |  |  |  | NA |  | 
Consumer Linking | ConsumerDB Development | Database Schema Design |  | No | Develop schema builder Agent: Generate DB Schema and data model based on the ConsumerDB requirements - Idendify Entity for Consumer DB - Define attributes - Choose unique identifiers for each entity - Establish relationship - Create Tables as required to support consumer activity - Implement Data Relationship - Test and refine as required for optimum working | Define purpose of agent Tools and Framework Identification Plan Architecture Plan Data
 |  | Database Implementation (RDS OracleDB) |  | No | Generate DDL SQL statements for the tables in the ConsumerDB | 
 |  | Validations and other Manual efforts |  | NA | Perform validations and make any manual changes required to complete the implementation of ConsumerDB | 
Work Breakdown Structure – move next to planning

## Slide 33
Estimation model
Project Phases | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | Efforts required in Person days | Efforts required in hours
AVA+ Installation |  |  |  |  |  |  |  |  | 10 | 80
AVA+ Configuration & Tuning |  |  |  |  |  |  |  |  | 15 | 120
Due Diligence, Requirement Gathering & Assessment |  |  |  |  |  |  |  |  | 10 | 80
Consumer Linking Service |  |  |  |  |  |  |  |  |  | 
Consumer DB Development |  |  |  |  |  |  |  |  | 5 | 40
Consumer 360 integration |  |  |  |  |  |  |  |  | 5 | 40
Consumer linking service development |  |  |  |  |  |  |  |  | 8 | 64